Мы с Navigator опять в проекте DSS «сбились с пути».
Я попросил Navigator:
Мы опять запутались и потеряли ключевые файлы в репозитории.
Напиши саммери по работе всего проекта за всю историю. Цели, планы, что делали, что сделали, где были сбои и как исправляли. Если можешь, с хронологией по датам. Изучай все чаты а проекте DSS. Выдай код блоком максимально развернутый отчет, с указанием ролей.

Далее Navigator выдал отчет на английском языке, ниже:

DSS_TRIZ_Business — Project Summary Report (based on THIS chat + uploaded artifacts only)

Role: 00_DSS_NAVIGATOR (governance-first)

Date of report: 2026-01-28 (Europe/Warsaw)

IMPORTANT LIMITATION (facts):

- I did NOT and cannot “study all chats in the project” unless their files/transcripts are uploaded into THIS chat.

- This summary is therefore strictly grounded in:

(a) the dialogue history visible in this chat,

(b) the files you uploaded here (KB_INDEX, RUN/BUG_LIST, vectors, etc.),

(c) explicit statements you provided as audit entries.

- Where a point is inferred rather than proven by files, it is marked as “Inference”.

============================================================

1) PROJECT PURPOSE / TARGET STATE (Definition of Done)

============================================================

1.1 Purpose

- Build a TRIZ→Business decision-support core (“DSS_TRIZ_Business”) as a formal pipeline with gates (Gate0–Gate14),

governed by pinned truth (KB_INDEX) and reproducible harness runs.

1.2 Core DoD (explicit decision from you in this chat)

- Coverage: Regression Pack TC01–TC20 is fully covered.

- Each TC has formal status: PASS / FAIL / BLOCKED.

- Each status is tied to evidence: RUN + BUG_LIST.

- No test case remains in NOT RUN.

- Until this holds, “MVP CORE DONE” cannot be claimed.

============================================================

2) ROLES / MACHINES (as used in this chat)

============================================================

00_DSS_NAVIGATOR (this chat)

- Orchestrates work, enforces governance-first logic, pinned truth, file-contracts, evidence versioning, scope discipline.

01_CANON_FORGE

- Allowed: patch vectors / canon objects (in-place when required), produce patched SoT test vectors + patch notes.

- Forbidden: PRD/UX, harness runs, product layers.

02_TEST_HARNESS

- Allowed: execute RUNs, produce evidence RUN/BUG_LIST.

- Forbidden: canon edits or schema changes.

03_PRODUCT_SHELL

- Allowed: governance sync (KB_INDEX, changelog, decisions), promote evidence pointers, enforce “one active per type”.

- Forbidden: canon edits.

============================================================

3) GOVERNANCE / PINNED TRUTH STRUCTURE (as practiced)

============================================================

Source of truth for “what is ACTIVE”: KB_INDEX_vNext.md.docx

Operational constraint:

- “File exists in KB” is NOT enough; only UPLOAD PACK in the executing chat counts.

Hard rules enforced:

- Evidence immutability: reruns increment evidence version (v0.8.x → v0.9.x etc), never overwrite.

- “One ACTIVE per type”: one active TEST_CASES, one current evidence RUN, one current evidence BUG_LIST.

- If Output=FILE: must return files only (no narrative as deliverable).

============================================================

4) HIGH-LEVEL HISTORY / CHRONOLOGY (Jan 2026)

============================================================

2026-01-23 — New Navigator chat initialization

- State snapshot provided.

- Active test vectors: TESTS__TEST_CASES_01-20_v0.2.6.md.docx

- Canon: CANON_PIPELINE_v1.2.docx; CANON_9FORMS_v1.1.docx

- Noted “received but not yet promoted” evidence v0.8.1 for TC13/14/15/17/18 (PASS all; 0 bugs) (from your snapshot text).

- Key risk: KB_INDEX drift / governance resync.

Late Jan (sequence) — Governance sync + evidence promotion cycles

- You executed governance repairs via 03_PRODUCT_SHELL multiple times to keep KB_INDEX consistent and maintain slot limit (25 files).

- You performed “deep cleanup” steps (delete strictly DEPRECATED) based on KB_INDEX.

Major operational constraint surfaced:

- File naming with parentheses was not filesystem-safe for saving/downloading.

- Normalization path adopted: DECISIONS filename moved to a safe underscore variant (e.g., DECISIONS__patched_append-only_v0.8.2_repair.docx), and KB_INDEX was patched accordingly (from your later uploads and discussion).

============================================================

5) THE MAIN FAILURE LOOP (TC01–TC03)

============================================================

5.1 Observed repeated symptom (evidence-based, per your audit + uploaded evidence sets)

- TC01–TC03 repeatedly returned BLOCKED at Gate0: input_missing / missing test_vector_payload.

- BUG_LIST repeatedly stated: vector marked FILLED but placeholder-only (“existing, approved elsewhere”).

- Multiple evidence versions were produced over time (v0.8.3, v0.8.4, v0.8.5, v0.8.6, etc. as per your audit text).

5.2 Root cause hypothesis (later confirmed)

- Not a TRIZ/canon failure.

- Not a schema failure per se.

- It was a tooling/contract layer failure: Harness Gate0 could not reliably detect/parse the required payload in the vectors DOCX.

- There was “paper reality” (patch notes claiming placeholders removed) vs “executable reality” (harness still sees placeholders / missing).

5.3 Schema bridging insight (from your audit text)

- Harness supports two runnable modes:

Mode A: full_vector (structured Step0–Step14 fields)

Mode B: artifact_pack (artifact blocks Step2–Step14 with payload_md/payload_json)

- If required structure missing → BLOCKED at Gate0 or earlier.

- A “good text” is not runnable unless presented per schema.

============================================================

6) STRATEGIC PIVOT: MCE → TECH_CONTRACT (Key milestone)

============================================================

6.1 Management pivot (your decision)

- Stop “fixing TC01–TC03 by meaning”.

- Establish Minimal Control Experiment (MCE) to prove whether Gate0 detector can detect test_vector_payload inside DOCX.

- Formalize the result as TECH_CONTRACT so knowledge is not “in head”.

6.2 Artifacts materialized for pivot

- TECH_CONTRACT__HARNESS_VECTOR_DETECT_v0.1.docx (created in this chat by Navigator side)

- MCE__VECTORS_TC_MCE01_v0.1.docx (minimal vector file for experiment)

6.3 MCE-1 result (evidence uploaded)

- RUN: TESTS__RUN_MCE01_v0.9.1.md.docx

- BUG_LIST: TESTS__BUG_LIST_MCE01_v0.9.1.md.docx

- Outcome: Gate0 detector FOUND literal test_vector_payload and did NOT BLOCKED on input_missing.

(PASS/FAIL beyond Gate0 was not the objective.)

Interpretation:

- Harness Gate0 detection is feasible in principle on a minimal clean DOCX.

============================================================

7) MCE-3: DETECTION INSIDE “BIG SoT” VECTORS FILE (Key proof)

============================================================

7.1 MCE-3 concept

- Same minimal payload detection, but embedded inside the big source-of-truth vectors file (TESTS__TEST_CASES...).

- Goal: prove “Gate0 can detect in the big file context”.

7.2 Evidence produced and accepted (fact, per your later acceptance)

- Rerun TC01 with evidence v0.9.3 (files were uploaded and discussed):

TESTS__RUN_TC01_v0.9.3.md.docx

TESTS__BUG_LIST_v0.9.3.md.docx

- Outcome: Gate0=PASS, missing test_vector_payload eliminated for TC01 in the big vectors file.

Managerial conclusion (your accepted frame):

- This localizes the class of failures to “input contract: literal key + placement + plain text inside TC-block”, not canon/schema/KB_INDEX/upload-pack.

============================================================

8) ATTEMPT TO SCALE CONTRACT FIX TO TC02–TC03 (Regression)

============================================================

8.1 Intended next sequence

- STEP B1 (01_CANON_FORGE): replicate the proven Gate0-runnable pattern from TC01 into TC02 and TC03 (contract-only patch).

- STEP B2 (02_TEST_HARNESS): run TC01–TC03 to confirm “NO BLOCKED at Gate0”, allow FAIL beyond Gate0.

8.2 Operational regression observed

- Evidence v0.9.4 was uploaded:

TESTS__RUN_TC01-03_v0.9.4.md.docx

TESTS__BUG_LIST_v0.9.4.md.docx

- Outcome: Gate0 BLOCKED again for TC01–TC03, with “literal key not found” / detector failing in provided vectors snapshot.

This indicates a mismatch between:

- the vectors file you believed you used, and

- the actual vectors file loaded into Harness.

8.3 Systemic “confusion vector”: multiple physical files with same canonical name

- You ended up with multiple versions of TESTS__TEST_CASES_01-20_v0.2.6.md.docx:

(1) KV version (older / not used),

(2) MCE3-patched version (proved Gate0 PASS),

(3) CANON-generated version after subsequent patch cycles.

- Because 01_CANON_FORGE and 02_TEST_HARNESS require exact canonical filenames,

there was a repeated risk of uploading the wrong physical file under the right name.

Resolution approach adopted in this chat:

- Temporarily rename candidates for identification:

TESTS__TEST_CASES_01-20_v0.2.6__MCE3.docx

TESTS__TEST_CASES_01-20_v0.2.6__CANON.docx

- Then choose one SoT by deterministic criterion:

“the one that has already proven Gate0 PASS (MCE3)”.

============================================================

9) SECONDARY GOVERNANCE/TOOLING ISSUES (Non-core, but important)

============================================================

9.1 KB storage slot limit (25 files)

- Repeatedly required safe cleanup:

delete strictly DEPRECATED only, to avoid losing active truth/evidence.

- You performed multiple cycles:

upload new evidence locally, promote selectively, delete older DEPRECATED to stay under limit.

9.2 DECISIONS filename filesystem-safety

- Parentheses in filename caused download/save mismatch.

- Fix path:

normalize to underscore safe filename (DECISIONS__patched_append-only_v0.8.2_repair.docx)

and align KB_INDEX governance pointers accordingly.

9.3 Tool error from CANON chat

- At least once, 01_CANON_FORGE returned BLOCKED: TOOL_ERROR (ClientResponseError) cannot read/write/upload patched DOCX in that session.

- This is a platform/tooling reliability issue, not methodology.

Inference (not proven by logs here):

- Such tool failures can cause partial/failed patches, increasing divergence between patch notes and actual vectors.

============================================================

10) CURRENT STATUS (as of last uploaded artifacts in this chat)

============================================================

10.1 Core status

- CORE is NOT “done” by DoD (TC01–TC20 coverage not completed, many NOT RUN or unresolved).

- The primary historical class of BLOCKED (missing test_vector_payload at Gate0) has been proven solvable by contract (MCE3).

10.2 What is still unstable

- The operational process is unstable when multiple same-name vector files exist locally/KB.

- That instability reintroduces Gate0 BLOCKED because Harness sees a different physical file than intended.

10.3 What is proven

- Gate0 detector can work on minimal file (MCE1).

- Gate0 detector can work inside the big SoT vectors file when payload is placed correctly (MCE3).

- Therefore “Harness cannot ever detect payload in SoT file” is false.

============================================================

11) WHAT WAS FIXED vs WHAT WAS NOT FIXED

============================================================

Fixed (proven)

- Gate0 BLOCKED due to “missing test_vector_payload” is not fundamental; it is resolved by:

literal key + correct placement + plain text in TC-block (MCE3 proof).

Partially fixed / operationally fragile

- Governance drift risk reduced via repeated 03_PRODUCT_SHELL sync and cleanup.

- DECISIONS naming mismatch mitigated by filename normalization.

Not fixed (still open)

- Reliable “single-source-of-truth artifact discipline” for vectors across:

KV storage + local desktop + upload packs.

- Scaling the contract fix to TC02 and TC03 without reintroducing file confusion.

- Full regression completion TC01–TC20 per DoD.

- Formal TECH_CONTRACT v0.2 materialization as normative artifact (v0.1 exists; v0.2 requested; may or may not be already created depending on final file state outside this chat).

============================================================

12) RECOMMENDED NEXT ACTIONS (for external consultant)

============================================================

This section is guidance for diagnosis, not execution.

12.1 Diagnose file identity / provenance

- Implement a deterministic “fingerprint” for SoT vectors file:

e.g., include a unique build tag line near document start:

VECTORS_BUILD_ID: YYYYMMDD-HHMM + short hash

- Add this build id to RUN logs (Harness should report it in Gate0 section).

- This removes the ambiguity of “same name, different content”.

12.2 Make TECH_CONTRACT normative (v0.2)

- Upgrade contract doc with:

- exact literal detection string,

- placement rules,

- forbidden containers (tables),

- pre-run sanity check:

“If literal key absent in ACTIVE vectors → RUN forbidden”.

- Link MCE evidence as TECH_EVIDENCE (in DECISIONS or GOVERNANCE_CHANGELOG).

- Keep regression evidence pointers separate.

12.3 Harden pipeline with pre-run sanity gate

- Before any harness RUN:

verify vectors file contains literal key for the target TC (search).

- If not, stop and patch vectors first; do not burn evidence versions.

12.4 Reduce dependency on DOCX parsing fragility (if still unstable)

- Consider switching source-of-truth vectors format to a plain-text format (md/yaml/json) and keep DOCX only as presentation layer.

- Or embed machine-readable blocks in DOCX with strict style markers that the parser relies on.

============================================================

13) ITERATION / RUN COUNT (as best reconstructed here)

============================================================

Evidence series observed in this chat (not guaranteed exhaustive):

- v0.8.1: TC13/14/15/17/18 PASS all, 0 bugs (from your snapshot; files uploaded earlier in chat).

- v0.8.2: TC01–TC03 evidence (governance current at some point).

- v0.8.3 / v0.8.4: TC01–TC03 BLOCKED (your audit text; files were discussed in chat).

- v0.8.5: TC01–TC03 FAIL (progress from BLOCKED, mode change) (your audit text).

- v0.8.6: TC01–TC03 back to BLOCKED (regression) (your audit text; files uploaded).

- v0.9.1: MCE01 run evidence (Gate0 detection proven on separate file).

- v0.9.2: TC01 run evidence (Gate0 literal not found in big vectors file) (uploaded earlier).

- v0.9.3: TC01 run evidence (Gate0 PASS inside big vectors file) (uploaded earlier).

- v0.9.4: TC01–TC03 run evidence (Gate0 BLOCKED “literal not found” again) (uploaded at end).

Inference:

- The “true number of iterations/runs” across all chats is higher, but cannot be certified without full evidence uploads.

============================================================

14) ATTACHED ROLES + ARTIFACT TYPES (mapping)

============================================================

CANON / PIPELINE

- CANON_PIPELINE_v1.2.docx

- CANON_9FORMS_v1.1.docx

- CANON_PATCH_NOTES_PIPELINE_v1.2.docx

SCHEMA / HARNESS

- TEST_VECTOR_SCHEMA_v0.1.md.docx

- GATE_AUTOMATION_MATRIX_v0.1.1.md.docx

- TEST_HARNESS_SPEC_v0.1.docx (present in environment earlier)

VECTORS (SoT)

- TESTS__TEST_CASES_01-20_v0.2.6.md.docx

- TESTS__PATCH_NOTES_TEST_CASES_v0.2.6.md.docx

EVIDENCE (RUN/BUG_LIST)

- Many versions v0.8.x and v0.9.x as above.

GOVERNANCE

- KB_INDEX_vNext.md.docx

- GOVERNANCE_CHANGELOG.md.docx

- CHANGELOG.md v0.4.2.docx

- DECISIONS__patched_append-only_v0.8.2_repair.docx

- REPOSITORY_v4.docx (inventory listing; used for cleanup planning)

TECH CONTRACT / MCE

- TECH_CONTRACT__HARNESS_VECTOR_DETECT_v0.1.docx (materialized here)

- MCE__VECTORS_TC_MCE01_v0.1.docx

============================================================

15) FINAL DIAGNOSIS STATEMENT (honest)

============================================================

- The project’s methodology (DSS/TRIZ gating) did not fail.

- The harness input contract (Gate0 detection) was the blocking layer.

- That contract has now been empirically proven (MCE1 + MCE3).

- The continuing failures are predominantly operational:

“multiple physical files with same canonical name” + “DOCX patching tool instability” + “evidence version churn”.

- The next consultant should focus on:

(1) file identity/fingerprinting,

(2) formal contract v0.2 as normative artifact,

(3) pre-run sanity gate,

(4) optionally, simplifying away from DOCX as source-of-truth.

END OF REPORT

Мне нужно понять, как действовать дальше. Откатить проект к старту – у меня сохранились локальные копии КВ или можно как-то исправить ситуацию другим путем. Рассмотри все варианты, предложи решение. Учитывай, что я человек, не программист, работаю как руки – просто передаю файлы и команды от Navigator к другим чатам, понимаю идеологию проекта (я придумал), но технологией выполнения не владею.