USER FLOW (Simple)

Goal: Turn a messy business problem into a validated decision + execution package.

Step 1 — Intake (15–30 min)

- User describes the problem and constraints.

- Output: clear problem statement + owner + constraints.

Step 2 — Structure (30–60 min)

- Define boundaries, actors, interactions, contradiction, resources.

- Output: structured problem model.

Step 3 — Synthesis (30–60 min)

- Select form, generate solution set, choose mechanism.

- Output: decision draft + mechanism specs.

Step 4 — Decision & Plan (30–60 min)

- Final decision, implementation map, rule update.

- Output: execution plan + rule update.

Step 5 — Validation (5–10 min)

- Harness checks Gate0–Gate14.

- Output: PASS/FAIL evidence.

Step 6 — Delivery (10–15 min)

- Client receives report + plan + policy rule.

Total time (manual): ~2–4 hours per case.